Initial Project Planning

| Date | 02 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66271 |
| Project Name | Flavour Fusion: AI-Driven Recipe Blogging |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

The following table represents the product backlog and sprint-wise planning for the Flavour Fusion project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | User Interface Setup | USN-1 | As a user, I can access a Streamlit-based interface to enter a recipe topic and word count. | 2 | High | All Team Members | 28 January 2026 | 31 January 2026 |
| Sprint 1 | Input Validation | USN-2 | As a user, I want the application to validate my inputs before generating the recipe. | 1 | High | All Team Members | 28 January 2026 | 31 January 2026 |
| Sprint 2 | AI Model Integration | USN-3 | As a user, I want the system to generate a recipe blog using the Gemini Flash Lite model. | 3 | High | All Team Members | 02 February 2026 | 09 February 2026 |
| Sprint 2 | Joke Generation | USN-4 | As a user, I want to see a programming joke while the recipe is being generated. | 1 | Medium | All Team Members | 02 February 2026 | 09 February 2026 |
| Sprint 3 | Output Display | USN-5 | As a user, I want to view the generated recipe blog clearly on the screen. | 2 | High | All Team Members | 12 February 2026 | 18 February 2026 |
| Sprint 3 | Deployment | USN-6 | As a user, I want the application to be deployed and accessible through the internet. | 2 | Medium | All Team Members | 12 February 2026 | 18 February 2026 |